# Request for Proposal: Cloud Infrastructure Modernization

Issuing Organization: City of Riverdale Municipal Corporation

# 1. Project Overview

The City of Riverdale is seeking a qualified vendor to migrate its legacy on-premise data center to a secure, scalable cloud infrastructure. The scope includes assessment, migration, and 12 months of managed support.

# 2. Key Requirements

Vendor must hold ISO 27001 certification.

Minimum 5 years experience with government cloud migrations.

24/7 support SLA with 1-hour critical response time.

Data residency must remain within national borders.

# 3. Important Dates

| Milestone | Date |
| --- | --- |
| Pre-bid Q&A Deadline | July 5, 2026 |
| Proposal Submission Deadline | July 20, 2026 |
| Vendor Selection | August 10, 2026 |
| Project Kickoff | September 1, 2026 |

# 4. Evaluation Criteria

Technical approach: 40%

Cost: 30%

Vendor experience: 20%

References: 10%

# 5. Budget

Estimated budget: $450,000 - $600,000 USD, fixed price preferred.

# 6. Special Terms

Note: Submission deadline is firm with no extensions. Vendors without prior government contract experience may face disqualification at the screening stage.